## Slide 1
ENGINEERING REVIEW · Q2
Built faster.
Shipped safer.
How the platform team cut deploy time in half and incidents by a third in twelve weeks.
Platform · 2026

## Slide 2
DEPLOYMENT VELOCITY
2 / 6
47%
reduction in mean time to deploy.
From 38 min (Q1) to 20 min (Q2). Per-PR median.

## Slide 3
WHAT GOT BUILT
3 / 6
Three changes that mattered.
Inline CI
Tests run in the PR's own branch. No remote queue.
12× faster
Per-route p99
Latency alerts per route, not per service.
47% fewer pages
Canary by default
All deploys go 1% → 10% → 50% → 100%.
0 user incidents

## Slide 4
PART TWO
4 / 6
The boring infrastructure
is the interesting part.
How we measured impact, not just velocity.

## Slide 5
MEASUREMENT
5 / 6
What we tracked, week by week.
Metric | Baseline (Q1) | Target | Actual (Q2)
Deploy time (median) | 38 min | ≤ 25 min | 20 min ✓
P99 latency, /search | 820 ms | ≤ 500 ms | 440 ms ✓
Incidents (per week) | 4.2 | ≤ 3.0 | 2.7 ✓
PR review time (median) | 7.5 hr | ≤ 4.0 hr | 5.1 hr ✗
Eval-suite coverage | 62% | ≥ 85% | 91% ✓
4 of 5 targets met. Reviewer time still trending; new flow lands next sprint.

## Slide 6
CARRY-FORWARD
6 / 6
Three things
we're keeping.
✓ Inline CI as the default for every team.
✓ Per-route p99 alerts wired before launch.
✓ Canary-by-default for all deploys.
NEXT
Q3 plan review.
Thursday, 14:00 UTC.
Platform-wide attendance.
RSVP →